Sprint Planning Document (Sprint 1)

Sprint Goal Backlog (Sprint 1)

January 23 - February 18, 2025

{Andy Hahn, Hannah Hazelwood, Gregory Nothnagel, Manjila Singh}

High-level Project Overview

Project Mission:

- The Mentor Management Project aims to support a mentorship program for freshmen in the Computer Science Department. Through this program, students can receive academic, professional, and personal development.

Problems We Are Solving:

- There is currently no infrastructure for a mentorship program.

- Materials and information are decentralized, causing a lot of extra work to manually send emails and review form responses.

- There are many students in the department compared to the number of faculty. This means there is a large time burden on those facilitating the mentorship program.

- Freshmen struggle to adjust to college life and need extra support.

Project Overview (High-Level Features):

- Mentor Management Website:

  - Sign-in/up: Users should be able to sign in with crimson email address to Microsoft.

  - Meet My Mentor: Page should display a student’s mentor and all necessary information about that mentor.

  - Mentor Directory: Users should be able to see a list of all mentors. Students can request to change their mentor.

  - Home Page: Home-screen is a landing page with basic information about the application and its features.

  - Get Started: This page should give basic instructions to students about the mentorship process.

  - Interest Forms: Students should be able to fill out a form with various information about themselves before a meeting. Mentors should be able to see the form responses that their mentees have provided.

  - Logging a Meeting: After a meeting, a mentor should be able to add a log for the meeting to track it.

  - Meeting Scheduler: A student should be able to schedule a meeting with their mentor. Both students and mentors should be able to see all of their upcoming mentorship meetings.

  - Tracking Students: Users should be able to track a student from freshman to senior year. A student should be able to see their meeting history. A mentor should be able to see all of their students’ meeting histories. An admin should be able to see all the students’ meeting histories.

- Admin Dashboard

  - CRUD Dashboard for admin and student workers to manage students, mentors and mentorships.

- Backend Services

  - Realtime Database: Data for students, mentors, mentorships, meetings, interest forms etc.

  - Hosting: Host the web app on the cloud. Should be able to deploy and run the project through Docker.

  - Authentication: Use OAuth to connect to Microsoft (crimson emails) for authentication.

Sprint 1 Planning

Sprint 1 Goals:

- Research the tools to be used in this project.

- Create a basic frontend and backend.

- Deploy and run the service through Docker.

- Create the database and populate it with sample data.

- Allow a user to sign in with Microsoft using OAuth.

- Allow a student to see their mentor along with information about their mentor.

- Create a view for a mentor to see a list of their mentees/students.

- Create draft of project website.

Sprint 1 Deliverables:

- Research the tools to be used in this project:

  - Assigned: {Hannah Hazelwood, Manjila Singh, Andy Hahn, Gregory Nothnagel}

  - Research and read through all of the necessary documentation for the tools to be used throughout the project. Discover which tech stack we will need to use.

- Setup the basic frontend and backend:

  - Assigned: {Manjila Singh, Andy Hahn}

  - Setup a basic backend with the Django framework.

  - Create a basic frontend with node.js using express.js.

- Deploy and run the service through Docker:

  - Assigned: {Andy Hahn, Gregory Nothnagel, Manjila Singh, Hannah Hazelwood}

  - Create all necessary files needed to run the frontend, backend, and database with a docker-compose command.

  - Ensure README has up to date information on how to run the application using Docker.

- Create the database and populate it with sample data

  - Assigned: {Hannah Hazelwood, Andy Hahn, Gregory Nothnagel}

  - Use postgreSQL to create the database for the application.

  - Connect this database to the Django Admin Dashboard

  - Create all necessary tables in the projects init.sql file to initialize the database during the build of the Docker container. Tables include students, mentors, mentorships, meetings, and interest forms.

  - Populate the database with some sample data in the init.sql file for testing purposes.

- Allow a user to sign in with Microsoft using OAuth.

  - Assigned: {Gregory Nothnagel, Manjila Singh}

  - Investigate how OAuth can be used for the login feature.

  - Allow students to log into the application with their crimson email, connecting our application to Microsoft.

- Allow a student to see their mentor along with information about their mentor

  - Assigned: {Andy Hahn, Manjila Singh, Hannah Hazelwood}

  - Query the database to show an individual student their mentor match.

  - Create the Meet my Mentor Page. This page should showcase information about the mentor, including office hours, contact information, and research interests.

  - Connect to login feature to pull the current logged in student and automatically show the correct mentor.

- Create a view for a mentor to see a list of their mentees/students

  - Assigned: {Andy Hahn, Manjila Singh, Hannah Hazelwood, Gregory Nothnagel}

  - Query the database to pull all mentees that have a mentorship relationship with a mentor.

  - Create a page to show a list of students.

  - Connect to login feature to pull the current mentor to automatically get the correct list of students.

  - Add roles or a separate view to differentiate a mentor and student as two different users. A student should not see the option to see all mentees and a mentor should not see an option to meet their mentor. This will require some roles being assigned to users.

- Create Project Website

  - Assigned: {Hannah Hazelwood}

  - Create the first draft of the project website. Include a page for the main goals of the project, an about page for the team, and a page for all sprint deliverables.

  - Host the website with GitHub pages.

  - Update the Project Website with information as sprint deliverables are completed.