What went well

* Successfully linking PostGres, Django, and node.js application in a fully dockerized environment.
* Implemented database structure and initial contents which can be modified in Django Admin.
* Implemented login functionality by registering the node.js app with Microsoft Azure.
* Designed a user-friendly frontend UI.
* Completed the project website draft.

What didn’t go well

* Providing a view for the mentors so that they can see all their mentees.

What could be improved

* Remembering to assign people the Jira tasks that they commit to doing in the stand-ups.
* Documentation of how everything works together and what each line of code does.

Challenges

* For the next sprints, figuring out how and where to host the frontend/backend/database docker containers.
* For this sprint, learning how OAuth worked and learning how to connect the frontend to the backend to the database.